Initial Project Planning Template

| Date | 06 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-8491 |
| Project Name | Rising Water |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product backlog and sprint schedule for the Rising Water flood-risk prediction system.

| Sprint | Functional Requirement (Epic) | User Story # | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preprocessing | USN-1 | As a data scientist, I can collect historical rainfall and weather datasets so that I have data to train the flood-risk model. | 2 | High | Maha lakshmi | 01Jul 2026 | 4 Jul 2026 |
| Sprint-1 |  | USN-2 | As a data scientist, I can clean and preprocess the weather dataset (handle missing values, normalize fields) so that the model receives quality input. | 2 | High | Maha lakshmi | 01Jul 2026 | 4 Jul 2026 |
| Sprint-1 | Model Development | USN-3 | As a data scientist, I can train a Random Forest model on historical weather data so that it can classify flood risk. | 3 | High | Devi satya | 01 Jul 2026 | 4 Jul 2026 |
| Sprint-1 |  | USN-4 | As a data scientist, I can evaluate the model's accuracy and tune hyperparameters so that predictions are reliable. | 2 | Medium | Devi satya | 01 Jul 2026 | 4 Jul 2026 |
| Sprint-1 | Backend API | USN-5 | As a developer, I can build a Flask API endpoint (/predict) that accepts weather readings and returns a flood-risk classification. | 2 | High | Hema latha | 4 Jul 2026 | 7 Jul 2026 |
| Sprint-2 | Backend API | USN-6 | As a developer, I can serialize and load the trained model in the Flask app so that predictions are served without retraining. | 1 | High | Hema latha | 4 Jul 2026 | 7 Jul 2026 |
| Sprint-2 | Frontend Dashboard | USN-7 | As a user, I can enter annual rainfall, seasonal rainfall, cloud visibility, temperature, and humidity into a form so that I can request a flood-risk prediction. | 2 | High | Wajauddin | 4 Jul 2026 | 7 Jul 2026 |
| Sprint-2 |  | USN-8 | As a user, I can click “Predict Flood Risk” and see the risk classification and probability displayed on the dashboard. | 2 | High | Wajauddin | 4 Jul 2026 | 7 Jul 2026 |
| Sprint-2 |  | USN-9 | As a user, I want clear input validation messages so that I don't submit incomplete or invalid weather readings. | 1 | Medium | Wajauddin | 4 Jul 2026 | 7Jul 2026 |
| Sprint-2 | Prediction & Results | USN-10 | As a district official, I can view the flood-risk result with a probability score so that I can gauge confidence in the prediction. | 1 | Medium | Devi satya | 4 Jul 2026 | 7Jul 2026 |
| Sprint-3 | Testing & Deployment | USN-11 | As a developer, I can write unit tests for the prediction endpoint so that the API behaves reliably. | 2 | Medium | Hema latha | 7 Jul 2026 | 11 Jul 2026 |
| Sprint-3 |  | USN-12 | As a developer, I can deploy the Flask app to a cloud host so that the dashboard is accessible to disaster-management teams. | 3 | High | Devi satya | 7Jul 2026 | 11 Jul2026 |
| Sprint-3 |  | USN-13 | As a user, I can access the dashboard from mobile and desktop browsers so that it's usable in the field. | 2 | Low | Maha lakshmi | 7Jul2026 | 11 Jul 2026 |
| Sprint-3 | Notifications (Future Scope) | USN-14 | As a district official, I can receive an SMS alert when a prediction is classified as “High” risk so that I can act quickly. | 3 | Low | Maha lakshmi | 7Jul 2026 | 11 Jul 2026 |

Sprint Summary

| Sprint | No. of User Stories | Total Story Points | Duration |
| --- | --- | --- | --- |
| Sprint-1 | 5 | 11 | 01Jul 2026 - 4 Jul 2026 |
| Sprint-2 | 5 | 7 | 4 Jul 2026 - 7 2026 |
| Sprint-3 | 4 | 10 | 7 Jul 2026 - 11Jul 2026 |
| Total | 14 | 28 | 1 Jul 2026 - 11 Jul 2026 |