Communication

| Date | 08 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-8491 |
| Project Name | Rising Water |
| Maximum Marks | 1 Mark |

Communication Plan:

Effective communication is essential for the successful execution and demonstration of the Rising Water project. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | Google Meet / WhatsApp | All team members | Share daily progress, discuss blockers, and align on tasks for the day |
| 2 | Progress Update | Weekly | Email / MS Teams | Team | Report weekly progress, completed tasks, and upcoming milestones |
| 3 | Issue / Bug Discussion | As Needed | Slack / Zoom | Development team | Discuss and resolve technical issues, bugs, and blockers during development |
| 4 | Stakeholder Review | Bi-Weekly | MS Teams / Zoom | Team + Stakeholders | Present progress, demo current build, and gather feedback for course correction |
| 5 | Final Demo Rehearsal | Once | In-person / Zoom | Entire team | Rehearse the final presentation and demo flow ahead of evaluation |
| 6 | Documentation Review | Weekly | Google Docs | Team Lead + Members | Review, update, and finalize project documentation and reports |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Team members had overlapping class schedules, making it hard to find a common time for daily standups. | Agreed on a fixed common time slot for standups and used WhatsApp for asynchronous updates from members who could not join live. |
| 2 | Unclear task ownership occasionally led to duplicated effort or missed tasks between members. | Adopted a shared task tracker (Trello board) to clearly assign owners, deadlines, and status for every task. |
| 3 | Feedback from stakeholders/mentor was sometimes delayed, slowing down decision-making on key features. | Set fixed bi-weekly review slots on the calendar in advance and sent reminder emails 24 hours before each session. |