Demonstration of Proposed Features

| Date | 08 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-8491 |
| Project Name | Rising Water |
| Maximum Marks | 1 Mark |

Demonstration of Proposed Features:

This document captures all the features that were proposed during the planning phase of the Rising Water project and tracks whether each feature was successfully implemented and demonstrated. It serves as evidence of the team's ability to deliver on the proposed solution.

| S.No | Feature Name | Description | Status (Implemented / Partial / Pending) | Demonstrated (Yes / No) | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Real-Time Water Level Monitoring | Sensors continuously capture river/reservoir water levels and stream live readings to the system. | Implemented | Yes | Verified against live sensor feed during demo |
| 2 | Flood Risk Prediction Engine | ML model analyzes historical and live data to forecast rising water trends and flood risk levels. | Implemented | Yes | Demonstrated with sample data set showing risk levels |
| 3 | Automated Alert & Notification System | Sends SMS/email alerts to residents and authorities automatically when water levels cross threshold. | Implemented | Yes | Test alert sent and received successfully |
| 4 | Interactive Monitoring Dashboard | Web dashboard visualizes real-time water levels, trends, and risk zones on an interactive map. | Implemented | Yes | Dashboard walkthrough shown live |
| 5 | Historical Data Analysis & Reporting | Generates trend reports and downloadable summaries from past water level and flood event data. | Partial | No | Report generation working; export to PDF pending |
| 6 | Offline/SMS-Based Alerts for Remote Areas | Fallback SMS notification channel for users in low-connectivity areas without app/internet access. | Pending | No | Planned for next release; not ready for demo |

Feature Implementation Summary:

| Total Features Proposed | 6 |
| --- | --- |
| Total Features Implemented | 4 |
| Total Features Demonstrated | 4 |
| Overall Implementation Rate (%) | 67% |